# Sprint 1 Plan – FinTech Platform (Version 1)

## 🟦 Sprint Overview

### Sprint Name

Sprint 1 – Authentication & Wallet Initialization

### Sprint Duration

7–10 Days

## 🎯 Sprint Goal

Enable a user to register, log in, and automatically obtain a digital wallet ready for future transactions.

At the end of this sprint, the system must allow a user to: - Create an account - Log in securely - Have a wallet created automatically with zero balance

## 📦 User Stories Included

### US-1: User Registration

As a user, I want to register using my email and password so that I can create an account and use the wallet system.

### US-2: User Login

As a user, I want to log in securely so that I can access my wallet and perform transactions.

### US-3: Wallet Auto-Creation

As a user, I want the system to automatically create a wallet for me after registration so that I can start using the system immediately.

## ✅ Definition of Done (Applied)

All User Stories in this sprint must comply with the global Definition of Done document, including: - Backend + Frontend completion - Acceptance Criteria satisfied - End-to-end functionality

## 🛠️ Sprint Tasks Breakdown

### 🔹 Backend Tasks (.NET 8)

- Create User entity

- Create Wallet entity

- Configure database relationships

- Implement user registration API

- Implement login API with JWT

- Automatically create wallet on registration

### 🔹 Database Tasks

- Design Users table

- Design Wallets table

- Create and apply EF Core migrations

### 🔹 Frontend Tasks (Angular)

- Create Register page

- Create Login page

- Implement Auth service

- Configure JWT interceptor

- Protect routes using guards

## 🔄 Workflow

- Design database entities

- Implement backend APIs

- Connect frontend UI to backend

- Manual end-to-end testing

## 🧪 Verification & Testing

- Register a new user through the UI

- Log in with the registered user

- Verify wallet is created automatically

- Verify wallet initial balance is zero

## 📌 Sprint Deliverables

- Working authentication flow

- Wallet created for every user

- Backend and frontend integrated

## 🧠 Notes

- No transaction features are included in this sprint

- Focus is on correctness and clean foundation

## ✔ Sprint Completion Criteria

Sprint 1 is considered complete when: - All included User Stories meet their Acceptance Criteria - All User Stories meet the Definition of Done - The system produces a working, demonstrable increment